## Table of Contents

- Section F — Measurement Framework, Version 2

- F1. Measurement Principles

- F2. Core Definitions

  - F2.1 Five Measurement Dimensions

  - F2.2 Validation Levels

  - F2.3 Work Types

  - F2.4 Risk Classes

  - F2.5 Productivity Boundaries

  - F2.6 Metric Types

  - F2.7 Indicator Types

  - F2.8 Target Behavior

- F3. Core Operating Scorecard — Revised

- F4. Core Metric Definitions

- F5. Diagnostic Metric Families

  - F5.1 Flow and Approval Family

  - F5.2 Rework and Failure Family

  - F5.3 Agent Effectiveness Family

  - F5.4 Supervision Load Family

  - F5.5 Cost and Economics Family

  - F5.6 Learning and Capability Family

  - F5.7 Governance and Risk Family

- F6. Minimum Viable Metrics by Maturity Stage

  - F6.1 AI-Assisted Development

  - F6.2 HITL Agentic Workflows

  - F6.3 Full Agentic SDLC

- F7. Interpretation Playbook

- F8. Pilot Decision Rules

  - F8.1 Baseline Requirements

  - F8.2 Scale / Adjust / Restrict / Stop Logic

- F9. Data Practicality

- F10. Operating Model

  - F10.1 Ownership

  - F10.2 Review Cadence

  - F10.3 Team-Level versus Leadership-Level Views

- F11. Anti-Patterns

- F12. Recommended Dashboard Structure

- F13. Final Guidance

# Section F — Measurement Framework, Version 2

Metrics for Agentic SDLC Adoption

## F1. Measurement Principles

This framework measures the performance of the human-agent software delivery system, not just human developers, not just AI agents, and not just tool usage.

The central question is:

Are we producing more validated value, with acceptable quality, cost, resilience, and learning?

The framework is built around six principles.

1. Measure validated value, not AI activity

Do not treat the following as success metrics:

- Percentage of AI-generated code

- Number of prompts submitted

- Number of agent tasks launched

- Number of pull requests opened

- Lines of code generated

- Tickets closed without validation

These can all increase while actual value, quality, and understanding decline.

2. Separate output from outcome

Agentic SDLC can produce more artifacts faster. That does not mean the organization is delivering more value.

The framework therefore separates:

| Concept | Meaning |
| --- | --- |
| Output | Something produced: code, tests, documentation, pull request, design draft |
| Validated output | Output that passed agreed checks |
| Outcome | Evidence that the output created intended user, business, technical, or risk-reduction value |

3. Segment metrics by work type and risk class

Aggregated metrics are often misleading.

A 70% autonomous completion rate may be healthy for documentation or low-risk configuration, but dangerous for high-risk payment logic, security rules, or integrations.

Therefore, core agentic metrics should be segmented by:

- Work type

- Risk class

- System criticality

- Agent/tool used

- Review model

4. Use a small operating scorecard

The full metric library should not become a reporting burden.

Use:

- A compact operating scorecard

- Diagnostic metric families

- Experimental learning metrics

The metric library is not intended to be fully operationalized at once.

5. Use metrics for learning before control

Especially during early adoption, metrics should help teams learn:

- Where agents are useful

- Where humans are overloaded

- Where validation is weak

- Where context is missing

- Where governance is too heavy or too light

Using immature metrics for individual performance management will create gaming and underreporting.

6. Balance speed, quality, cost, resilience, and learning

No single metric should be allowed to dominate.

A healthy agentic SDLC system should improve speed only if it preserves or improves:

- Quality

- Total cost

- Resilience

- Human understanding

- Organizational learning

## F2. Core Definitions

### F2.1 Five Measurement Dimensions

| Dimension | Definition in agentic SDLC | Typical question |
| --- | --- | --- |
| Speed | How quickly work moves from intent to validated change. | Are we faster end to end, or only generating artifacts faster? |
| Quality | Whether outputs are correct, maintainable, secure, usable, and aligned with intent. | Are agentic outputs reliable enough to scale? |
| Cost | Total cost of producing validated change, including labor, tooling, compute, review, rework, governance, and delay. | Are we reducing real cost or shifting cost elsewhere? |
| Resilience | Ability to maintain control, recover from errors, avoid brittle dependence, and preserve accountability. | Can the system absorb failures without losing control? |
| Learning | Whether people, teams, and agent workflows improve over time. | Are we becoming more capable, or just more dependent? |

### F2.2 Validation Levels

The term “validated change” is too ambiguous unless validation level is explicit.

Use the following levels:

| Level | Name | Meaning |
| --- | --- | --- |
| V0 | Generated | An artifact has been produced by a human or agent. |
| V1 | Technically accepted | The artifact passed basic technical checks, such as review, build, linting, and automated tests. |
| V2 | Release-ready | The change passed all required engineering, security, documentation, compliance, and deployment readiness checks. |
| V3 | Released | The change has been deployed or made available to users or consuming systems. |
| V4 | Outcome-validated | There is evidence that the change produced the intended user, business, operational, or risk-reduction outcome. |

This distinction matters.

A team may increase V1 throughput while V4 outcomes stay flat. That means it is producing more accepted artifacts, not necessarily more value.

### F2.3 Work Types

Work type describes what kind of engineering work is being performed.

It does not describe risk. Risk is separate.

Each work item should have one primary work type. A secondary work type may be added if needed.

| Code | Work type | Definition | Examples | Why it matters |
| --- | --- | --- | --- | --- |
| WT1 | Configuration | Changes to rules, settings, pipelines, flags, permissions, environment setup, or platform/tool behavior, usually without changing application logic. | Feature flags, CI/CD rules, access rules, build config, linting rules. | Often fast to execute, but can be high-risk when related to access, release, security, or runtime behavior. |
| WT2 | Customization | Modification of existing behavior, flow, rule, screen, report, or process without creating a fundamentally new capability. | Change validation rule, adjust UI behavior, modify existing workflow step, alter report logic. | Usually benefits from existing patterns, but business-rule risk can be significant. |
| WT3 | New Development | Creation of a new capability, flow, endpoint, component, user interaction, or business behavior. | New API endpoint, onboarding flow, dashboard, domain service. | Usually higher ambiguity; requires stronger intent, design, acceptance criteria, and validation. |
| WT4 | Integration | Connecting, synchronizing, or exchanging data with another internal or external system. | Payment provider, CRM sync, identity provider, API mapping, event stream. | Risk often sits in contracts, authentication, data mapping, ownership boundaries, and failure handling. |
| WT5 | Bug Fixing | Correction of existing behavior that does not work as intended. | Fix broken calculation, repair UI defect, correct permission bug, resolve failing edge case. | Agent suitability depends heavily on root-cause clarity and available tests. |
| WT6 | Refactor / Tech Debt | Improvement of code structure, maintainability, tests, performance, or internal design without intended behavior change. | Simplify module, reduce duplication, improve test structure, optimize query, clean internal API. | Requires strong regression tests and architectural context; otherwise behavior can change accidentally. |

Rule for mixed work

Some work fits more than one type.

Use this rule:

Assign one primary work type based on the main intent of the work. Add a secondary work type only if it materially affects risk, effort, or review needs.

Examples:

| Work item | Primary work type | Secondary work type |
| --- | --- | --- |
| Fix payment provider timeout handling | WT5 Bug Fixing | WT4 Integration |
| Add new CRM sync endpoint | WT4 Integration | WT3 New Development |
| Refactor authentication middleware while preserving behavior | WT6 Refactor / Tech Debt | WT1 Configuration if auth rules change |

### F2.4 Risk Classes

Risk class describes how serious the consequences are if the work is wrong.

| Risk class | Meaning | Examples | Expected agent autonomy |
| --- | --- | --- | --- |
| R1 Low | Limited blast radius, reversible, low user or business impact. | Copy change, internal documentation, simple UI text, low-impact config. | High autonomy may be acceptable. |
| R2 Moderate | Some user or system impact, but testable and reversible. | Standard UI behavior, non-critical workflow change, simple bug fix. | Agent execution with human review. |
| R3 High | Significant customer, business, architectural, data, or security impact. | Pricing, billing, permissions, integration contracts, core business rules. | Tight human review and strong validation. |
| R4 Critical | Legal, compliance, financial, safety, security, or major customer impact. | Authentication, authorization, regulated reporting, payment settlement, critical data migration. | Human-led or strictly gated agent use. |

Work type and risk class must be used together.

Examples:

| Combined label | Meaning |
| --- | --- |
| WT1 + R1 | Low-risk configuration, such as harmless UI feature flag setup. |
| WT1 + R4 | Critical configuration, such as authorization policy changes. |
| WT4 + R3 | High-risk integration, such as customer data synchronization. |
| WT5 + R4 | Critical bug fix, such as incorrect billing or permission leakage. |

### F2.5 Productivity Boundaries

Productivity must state what costs and resources are included.

| Level | Productivity boundary | Included resources |
| --- | --- | --- |
| P1 Team productivity | Measures productivity inside a single team. | Team labor and direct tools. |
| P2 Workflow productivity | Measures productivity of a complete delivery workflow. | Team labor, agent/tool cost, compute, review, validation, and rework. |
| P3 Organizational productivity | Measures productivity across the broader engineering system. | P2 costs plus platform support, governance, coordination, compliance, opportunity cost, and shared services. |

Default recommendation:

Use P2 for most workflow decisions and periodically audit at P3 to avoid hiding platform, governance, or coordination cost.

### F2.6 Metric Types

| Metric type | Question answered |
| --- | --- |
| Flow metric | How fast does work move? |
| Output metric | How much accepted work is produced? |
| Outcome metric | Did the work create value? |
| Quality metric | Was the work correct, secure, and maintainable? |
| Capability metric | Is the organization becoming better? |
| Risk metric | Are we staying within acceptable control limits? |
| Economic metric | What does the work actually cost? |

### F2.7 Indicator Types

| Indicator type | Meaning |
| --- | --- |
| Leading indicator | Warns about future problems or improvement potential. |
| Lagging indicator | Shows what already happened. |
| Balancing indicator | Prevents over-optimization of another metric. |

Example:

- Context freshness is a leading indicator.

- Defect escape rate is a lagging indicator.

- Sustainable supervision load is a balancing indicator.

### F2.8 Target Behavior

Avoid simplistic “increase everything” or “minimize everything.”

Use four target behaviors:

| Target behavior | Meaning |
| --- | --- |
| Minimize | Lower is generally better. |
| Maximize | Higher is generally better. |
| Optimize within range | Too low and too high are both unhealthy. |
| Segment-dependent | Healthy target depends on work type, risk class, or maturity stage. |

Examples:

- Defect escape rate: minimize.

- Outcome-validated value delivery: maximize.

- Human-to-agent leverage ratio: optimize within range.

- Autonomous completion rate: segment-dependent.

## F3. Core Operating Scorecard — Revised

The core operating scorecard is organized around the five balancing dimensions defined earlier: speed, quality, cost, resilience, and learning. Some metrics also have a specific scorecard role, such as guardrail, diagnostic trigger, or capability-health indicator. These roles are not additional dimensions; they explain how the metric should be used.

| Dimension | Scorecard role | Core metric | Metric type | Indicator type | Why it is included |
| --- | --- | --- | --- | --- | --- |
| Speed | Flow outcome | Lead time from intent to V2 release-ready change | Flow | Lagging | Measures whether the full delivery system is getting faster, not just whether agents generate artifacts faster. |
| Quality | Quality outcome | Change failure and rework burden | Quality | Lagging | Shows whether faster delivery creates downstream correction, rollback, or defect burden. |
| Cost | Economic outcome | Cost per V2 validated change | Economic | Lagging | Tests whether agentic workflows reduce real delivery cost after labor, tooling, compute, review, rework, and governance are included. |
| Resilience | Supervision guardrail | Sustainable supervision load | Risk / capability | Balancing | Checks whether humans can safely review, approve, understand, and govern the volume of agentic work. |
| Learning | Capability improvement | Prompt / intent quality improvement | Capability | Leading | Shows whether teams are becoming better at expressing goals, constraints, context, and acceptance criteria for agents. |
| Quality | Quality guardrail | Defect escape rate | Quality | Lagging | Prevents speed improvements from hiding weaker validation or more escaped defects. |
| Resilience | Governance guardrail | Approval latency by risk class | Flow / risk | Balancing | Shows whether human gates are appropriately fast for low-risk work and appropriately careful for high-risk work. |
| Quality | Agent-effectiveness diagnostic | Agent rework rate by work type | Quality / capability | Leading and lagging | Shows where agents produce usable work and where they create correction burden. |
| Learning | Human capability guardrail | Technical understanding retention | Capability | Leading | Guards against humans approving work they can no longer explain, debug, or own. |
| Resilience | Platform/context health | Context freshness score | Capability / risk | Leading | Detects whether agents are working from current, accurate, and machine-usable organizational knowledge. |

## F4. Core Metric Definitions

1. Lead Time from Intent to V2 Release-Ready Change

| Field | Definition |
| --- | --- |
| Plain-language definition | The elapsed time from accepted intent to a change being release-ready. |
| Why it matters | It measures end-to-end flow, not just coding speed. |
| How to measure | Start when a work item is accepted for active delivery. Stop when it reaches V2: all required engineering, security, documentation, and deployment readiness checks are complete. |
| Target behavior | Minimize, while keeping quality and governance guardrails healthy. |
| Primary dimension | Speed |
| Secondary dimensions | Quality, cost |
| Segment by | Work type, risk class, team, system, agent/tool used. |
| Risk of misuse | Teams may delay formally accepting work until it is already partly done. |
| Example interpretation | If implementation time falls but lead time stays flat, the bottleneck is probably review, validation, approval, or unclear intent. |

2. Change Failure and Rework Burden

| Field | Definition |
| --- | --- |
| Plain-language definition | The amount of accepted or released work that later requires correction, rollback, redesign, or substantial rework. |
| Why it matters | It shows whether faster delivery is creating downstream damage. |
| How to measure | Combine rollback events, reopened work, substantial corrections, regression fixes, escaped defects, and rework hours/cost. Report by work type and risk class. |
| Target behavior | Minimize, while allowing reasonable learning-related iteration in uncertain work. |
| Primary dimension | Quality |
| Secondary dimensions | Cost, resilience, learning |
| Segment by | Validation level, work type, risk class, source of work: human, AI-assisted, agentic. |
| Risk of misuse | Teams may hide rework as new work. |
| Example interpretation | If WT4 integrations have rising rework after agent adoption, agents may lack reliable contract or failure-mode context. |

3. Cost per V2 Validated Change

| Field | Definition |
| --- | --- |
| Plain-language definition | The total cost required to produce one release-ready change. |
| Why it matters | It tests whether agentic SDLC reduces real cost or only reduces visible coding labor. |
| How to measure | Total P2 workflow cost divided by number of V2 release-ready changes. Include labor, agent/tool cost, compute, review, testing, rework, and governance. Periodically audit using P3. |
| Target behavior | Minimize for comparable work types and risk classes. |
| Primary dimension | Cost |
| Secondary dimensions | Speed, quality |
| Segment by | Work type, risk class, product area, workflow type. |
| Risk of misuse | May discourage complex but valuable work if used without value context. |
| Example interpretation | If WT1 configuration cost falls but WT4 integration cost rises, agentic adoption may be suitable for some work types but not others. |

4. Sustainable Supervision Load

| Field | Definition |
| --- | --- |
| Plain-language definition | Whether humans can safely review, approve, understand, and govern the agentic work flowing through the system. |
| Why it matters | The “people on the gate” model fails if humans become overloaded or start rubber-stamping. |
| How to measure | Composite of review queue time, approval backlog, concurrent agent tasks per human, senior reviewer load, review fatigue, and post-approval defects. |
| Target behavior | Optimize within range. |
| Primary dimension | Resilience |
| Secondary dimensions | Quality, learning, speed |
| Segment by | Reviewer role, work type, risk class, team, system criticality. |
| Risk of misuse | Leaders may try to maximize human-to-agent ratio without checking review quality. |
| Example interpretation | If each senior engineer supervises many R3/R4 agent tasks and defects after approval rise, supervision load is unsafe. |

5. Prompt / Intent Quality Improvement

| Field | Definition |
| --- | --- |
| Plain-language definition | Whether teams are getting better at expressing goals, constraints, acceptance criteria, context, and risk boundaries for agents. |
| Why it matters | Agentic SDLC quality starts with clear intent. Poor intent creates poor output. |
| How to measure | Sample agent task briefs monthly. Score goal clarity, context completeness, constraints, acceptance criteria, risk classification, and testability. Track rework caused by poor intent. |
| Target behavior | Maximize improvement over time. |
| Primary dimension | Learning |
| Secondary dimensions | Quality, speed |
| Segment by | Team, work type, product area, agent workflow. |
| Risk of misuse | Can become bureaucratic if templates become more important than clarity. |
| Example interpretation | If rework caused by unclear instructions falls after coaching, the organization is learning to delegate better. |

6. Defect Escape Rate

| Field | Definition |
| --- | --- |
| Plain-language definition | The percentage of defects discovered after the work passed the expected validation gate. |
| Why it matters | It shows whether validation catches problems early enough. |
| How to measure | Defects found after V2 or V3 divided by total known defects for the period or release. Segment by severity. |
| Target behavior | Minimize, especially for severe defects. |
| Primary dimension | Quality |
| Secondary dimensions | Cost, resilience |
| Segment by | Work type, risk class, team, agent-assisted versus human-led work. |
| Risk of misuse | Teams may underreport or delay defect classification. |
| Example interpretation | If defect escape rate rises for WT6 refactoring, regression validation is probably insufficient. |

7. Approval Latency by Risk Class

| Field | Definition |
| --- | --- |
| Plain-language definition | The elapsed time between required evidence being available and a formal approval, rejection, or escalation. |
| Why it matters | It shows whether human governance is appropriately fast for the risk involved. |
| How to measure | Start when required review evidence is ready. Stop when approval, rejection, or escalation occurs. Report separately for R1–R4. |
| Target behavior | Segment-dependent. Low for R1/R2; deliberate and controlled for R3/R4. |
| Primary dimension | Speed |
| Secondary dimensions | Resilience, governance |
| Segment by | Risk class, work type, approver group, product area. |
| Risk of misuse | May pressure approvers to approve faster without improving evidence quality. |
| Example interpretation | If R1 changes wait as long as R4 changes, governance is not risk-based enough. |

8. Agent Rework Rate by Work Type

| Field | Definition |
| --- | --- |
| Plain-language definition | The percentage of agent-generated outputs requiring substantial correction before acceptance. |
| Why it matters | It shows where agents are useful and where they create cleanup work. |
| How to measure | Agent outputs requiring major edits, redesign, re-prompting, or rejection divided by total agent outputs. Report by WT1–WT6 and risk class. |
| Target behavior | Minimize for repeatable work; segment-dependent for ambiguous work. |
| Primary dimension | Quality |
| Secondary dimensions | Cost, learning |
| Segment by | Work type, risk class, agent/tool, system. |
| Risk of misuse | Teams may lower acceptance standards or hide rework. |
| Example interpretation | A 30% rework rate may be acceptable for exploratory WT3 new development but concerning for low-risk WT1 configuration. |

9. Technical Understanding Retention

| Field | Definition |
| --- | --- |
| Plain-language definition | Whether humans still understand the systems and changes they supervise. |
| Why it matters | Accountability collapses if humans approve outputs they cannot explain or debug. |
| How to measure | Use quarterly sampled walkthroughs, code explanation checks, architecture reviews, incident simulations, or debug exercises for recent agent-generated changes. |
| Target behavior | Maintain or improve. |
| Primary dimension | Learning |
| Secondary dimensions | Resilience, quality |
| Segment by | Team, system, work type, seniority, agentic workflow maturity. |
| Risk of misuse | Can become a performative quiz if poorly facilitated. |
| Example interpretation | If engineers approve WT4 integration changes but cannot explain failure handling, human ownership is weakening. |

10. Context Freshness Score

| Field | Definition |
| --- | --- |
| Plain-language definition | How current, accurate, and usable the agent-accessible context is. |
| Why it matters | Agents depend on context. Stale architecture docs, outdated API contracts, and obsolete rules produce bad outputs. |
| How to measure | Score critical context sources by last update, ownership, accuracy, usage, alignment with current system behavior, and machine accessibility. |
| Target behavior | Maintain high freshness for critical context. |
| Primary dimension | Learning |
| Secondary dimensions | Quality, resilience |
| Segment by | Product area, system, work type, context source. |
| Risk of misuse | Teams may update timestamps without improving content. |
| Example interpretation | If agents repeatedly use deprecated APIs, context freshness is likely poor. |

## F5. Diagnostic Metric Families

The operating scorecard tells the organization where to look. Diagnostic metric families help teams understand why something is happening.

Do not activate all diagnostic metrics at once. Use them when a core metric signals a problem.

### F5.1 Flow and Approval Family

Use when lead time, review time, or approval time worsens.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| Cycle time from agent start to accepted output | Time from agent task start to human or automated acceptance. Helps isolate agent execution speed. | Use when agents seem slow or unreliable. |
| Review queue time | Time completed work waits before review starts. Helps detect human review bottlenecks. | Use when work piles up before review. |
| Deployment readiness time | Time between functional completion and V2 release-ready status. Shows whether validation and governance are slowing release readiness. | Use when implementation is fast but release readiness is slow. |
| Flow efficiency | Active work time divided by total elapsed lead time. Shows how much time is waiting versus progressing. | Use when lead time is long but no one knows why. |
| Approval backlog pressure | Volume, age, and risk level of work waiting for approval. Shows whether gates are overloaded. | Use when approval latency increases. |

### F5.2 Rework and Failure Family

Use when quality or cost worsens.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| Rework cost | Labor, agent, compute, review, and delay cost spent correcting work. | Use when agent adoption appears cheap but teams feel overloaded. |
| Defects after human approval | Defects discovered after humans approved the work. Tests quality of the human gate. | Use when approval quality is questioned. |
| Regression frequency | How often new changes break existing behavior. | Use especially for WT6 refactoring and WT2 customization. |
| Rollback or reversal rate | How often changes must be reverted or disabled. | Use for high-risk or customer-facing workflows. |
| Root-cause clarity rate for bug fixes | Percentage of bug fixes where root cause was explicitly identified before implementation. | Use for WT5 bug fixing when agents patch symptoms instead of causes. |

### F5.3 Agent Effectiveness Family

Use when deciding where to scale, restrict, or redesign agentic workflows.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| Accepted agent output ratio | Percentage of agent outputs accepted with no or minor changes. | Use to compare agent usefulness by work type. |
| Autonomous completion rate | Percentage of agent tasks completed without mid-task human intervention. | Use to identify suitable autonomy zones. |
| Escalation rate | Percentage of agent tasks requiring human help before completion. | Use to detect ambiguity, missing context, or tool limitations. |
| Agent failure pattern recurrence | Repetition of the same failure types, such as hallucinated APIs or ignored constraints. | Use to identify systemic improvement opportunities. |
| Agent output traceability quality | Whether the agent output includes enough rationale, evidence, and links to source context. | Use when reviewers struggle to understand agent decisions. |

### F5.4 Supervision Load Family

Use when humans become the bottleneck or quality of review declines.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| Concurrent agent tasks per human | Number of active agent tasks supervised by one person. | Use to detect overload in “people on the gate” models. |
| Senior reviewer load | Review and escalation burden placed on senior engineers. | Use when senior people become bottlenecks. |
| Review fatigue | Signs that review quality declines due to excessive review volume or pressure. | Use when reviews become shallow or defects rise. |
| Decision fatigue | Cognitive strain from too many approval or exception decisions. | Use when approvers delay or rubber-stamp. |
| Time spent reconstructing agent reasoning | Time reviewers spend understanding why an agent made a change. | Use when agent outputs are opaque. |

### F5.5 Cost and Economics Family

Use when evaluating ROI or scaling decisions.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| AI tooling and compute cost per accepted output | Direct AI cost divided by accepted outputs. | Use when model/tool cost is material. |
| Cost per feature | Total cost to deliver a meaningful capability. | Use for product-level economic assessment. |
| Governance cost | Cost of approvals, audits, policy checks, and compliance review. | Use when control mechanisms seem expensive or slow. |
| Cost of delayed approval | Economic cost of waiting for approval. | Use when approval queues block valuable work. |
| ROI of agentic workflow | Benefit produced divided by total workflow cost. | Use before scaling a workflow. |

### F5.6 Learning and Capability Family

Use when the organization wants to know whether it is improving.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| Reuse of successful agent workflows | Degree to which proven workflows are reused across teams. | Use to detect organizational learning. |
| Team confidence calibration | Whether team confidence in agent outputs matches actual quality. | Use to detect over-trust or under-trust. |
| Validation maturity score | Quality of test strategy, review evidence, risk checks, and acceptance criteria. | Use when validation quality varies across teams. |
| Context ownership coverage | Percentage of critical context sources with clear owners. | Use when agents rely on stale or unmanaged documentation. |
| Learning cycle closure rate | Percentage of agent failures that result in a concrete workflow, context, test, or policy improvement. | Use to ensure retrospectives lead to system improvement. |

### F5.7 Governance and Risk Family

Use when agentic workflows expand across teams or regulated areas.

| Metric | Short explanation | When to use |
| --- | --- | --- |
| Governance bottleneck concentration | Percentage of approvals dependent on a small group. | Use when a few people or boards block flow. |
| Policy exception rate | Frequency of changes requiring exception from normal policy. | Use when governance rules are often bypassed. |
| Security findings per V2 change | Security findings discovered per release-ready change. | Use for high-risk or security-sensitive work. |
| Unauthorized agent/tool usage rate | Evidence of shadow AI or unapproved tooling. | Use when governance gaps are suspected. |
| Audit trace completeness | Whether agentic work has sufficient logs, approvals, evidence, and provenance. | Use in regulated or high-risk environments. |

## F6. Minimum Viable Metrics by Maturity Stage

### F6.1 AI-Assisted Development

Use this when humans still drive work and AI mostly assists with coding, explanation, tests, or documentation.

Recommended set: 6 metrics.

| Metric | Why selected |
| --- | --- |
| Lead time from intent to V2 release-ready change | Shows whether AI improves end-to-end flow. |
| Defect escape rate | Guards against faster but lower-quality delivery. |
| Rework cost | Reveals hidden cost from AI-generated mistakes. |
| Test effectiveness | Checks whether generated or AI-assisted tests are meaningful. |
| Technical understanding retention | Prevents skill erosion. |
| Prompt / intent quality improvement | Builds early capability in delegating clearly to AI tools. |

Do not prioritize yet:

- Human-to-agent leverage ratio

- Full autonomous completion rate

- Complex governance bottleneck metrics

Reason: the organization is not yet operating true agentic workflows.

### F6.2 HITL Agentic Workflows

Use this when agents produce substantial artifacts, but humans still review closely.

Recommended set: 7 metrics.

| Metric | Why selected |
| --- | --- |
| Agent rework rate by work type | Shows where agent work is useful or costly. |
| Accepted agent output ratio | Measures usability of agent outputs. |
| Review queue time | Detects human bottlenecks. |
| Human review effectiveness | Ensures humans are not rubber-stamping. |
| Approval latency by risk class | Shows whether gates are risk-appropriate. |
| Cost per V2 validated change | Tests economic value. |
| Context freshness score | Improves agent output quality by improving input context. |

Do not prioritize yet:

- Organization-wide human-to-agent ratio

- Full P3 productivity calculations for every workflow

- Complex confidence calibration unless trust issues appear

Reason: HITL adoption should be tuned by work type before scaling.

### F6.3 Full Agentic SDLC

Use this when agents execute multi-step workflows and humans mainly govern, approve, and handle exceptions.

Recommended set: 8 metrics.

| Metric | Why selected |
| --- | --- |
| Outcome-validated value delivery rate | Confirms that agentic SDLC creates real value, not only output. |
| Lead time from intent to V2 release-ready change | Measures end-to-end flow. |
| Sustainable supervision load | Protects the human gate. |
| Human-to-agent leverage ratio by risk class | Measures delegation scale safely. |
| Defects after human approval | Tests quality of human governance. |
| Governance bottleneck concentration | Detects centralized approval fragility. |
| Context freshness score | Maintains quality of machine-usable knowledge. |
| Technical understanding retention | Protects human accountability and resilience. |

Do not use as headline metrics:

- Percentage of AI-generated code

- Number of agent tasks launched

- Number of prompts submitted

- Raw autonomous completion rate without risk segmentation

Reason: those are activity measures, not value or safety measures.

## F7. Interpretation Playbook

Metrics should lead to decisions. The following patterns help leaders and teams interpret conflicting signals.

| Signal pattern | Likely interpretation | Recommended response |
| --- | --- | --- |
| Lead time down, defect escape rate up | Speed is being bought with quality loss. | Strengthen validation; reduce autonomy for risky work types. |
| Agent rework high, intent quality low | Agents are receiving unclear or incomplete tasks. | Improve task framing, acceptance criteria, and context templates. |
| Review queue time high, agent cycle time low | Human review is the bottleneck. | Add review capacity, automate low-risk checks, introduce risk-based approvals. |
| Cost per V2 change down, rework cost up | Savings are being shifted downstream. | Include rework in cost model and inspect task suitability. |
| Autonomous completion high, technical understanding low | Human accountability is weakening. | Add walkthroughs, explanation requirements, and sampled audits. |
| Approval latency high for R1/R2 work | Governance is too heavy for low-risk work. | Delegate or automate low-risk approvals. |
| Approval latency low for R3/R4 work, defects rising | Governance may be too shallow. | Strengthen evidence requirements and expert review. |
| Context freshness low, agent failures recurring | Agents are working from stale or incomplete knowledge. | Assign context owners and update critical documentation/contracts. |
| Senior reviewer load high, review effectiveness falling | Expert bottleneck and review fatigue. | Spread review capability, train reviewers, reduce concurrent agent work. |
| Test coverage high, escaped defects high | Tests are not meaningful. | Measure test effectiveness and coverage relevance, not percentage alone. |

## F8. Pilot Decision Rules

Every agentic workflow pilot should define baseline, comparison, and decision thresholds before rollout.

### F8.1 Baseline Requirements

Before scaling an agentic workflow, establish:

- Current lead time for similar work.

- Current defect and rework levels.

- Current review and approval load.

- Current cost per comparable change.

- Current quality expectations.

- Current validation level used for comparison.

Avoid comparing:

- Simple agentic work with complex historical human work.

- Low-risk work with high-risk work.

- New development with configuration.

- V1 technical acceptance with V4 outcome validation.

### F8.2 Scale / Adjust / Restrict / Stop Logic

| Decision | Conditions |
| --- | --- |
| Scale | Lead time improves, quality stable or better, rework stable or lower, supervision load sustainable, cost improves or remains justified. |
| Adjust | Speed improves but rework, review load, or approval latency rises. |
| Restrict | Quality, security, or understanding worsens in specific work types or risk classes. |
| Limit to lower-risk work | Useful for R1/R2 but unsafe for R3/R4. |
| Stop | Total cost rises and quality worsens after multiple measurement cycles. |

## F9. Data Practicality

Not all metrics are equally easy to collect.

| Practicality level | Meaning | Examples |
| --- | --- | --- |
| Easy | Available from existing delivery tools. | Lead time, review queue time, approval latency, deployment readiness time. |
| Moderate | Requires tagging or workflow changes. | Work type, risk class, agent rework rate, cost per V2 change. |
| Hard | Requires sampling, surveys, or expert review. | Technical understanding retention, review fatigue, prompt quality. |
| Experimental | Requires custom instrumentation or interpretation. | Confidence calibration, reasoning reconstruction time, learning cycle closure rate. |

Practical guidance:

- Start with easy and moderate metrics.

- Use hard metrics through sampling, not continuous reporting.

- Use experimental metrics only for learning, not governance or performance evaluation.

## F10. Operating Model

### F10.1 Ownership

| Role | Responsibilities |
| --- | --- |
| VP Engineering | Owns balanced scorecard, investment decisions, and anti-gaming principles. |
| Head of Platform | Owns agent infrastructure, context systems, tooling cost, workflow reliability, and platform dependency metrics. |
| Engineering Managers | Own team-level interpretation, supervision load, review capacity, and sustainable delivery. |
| Agile Coaches / Scrum Masters | Facilitate retrospectives, flow analysis, metric sensemaking, and learning loops. |
| Product Owners | Own intent quality, value definition, acceptance criteria, and outcome validation. |
| QA / Validation Leaders | Own validation strategy, test effectiveness, defect analysis, and review evidence quality. |
| Security / Compliance Leaders | Own risk classes, policy controls, auditability, and governance guardrails. |

### F10.2 Review Cadence

| Cadence | Purpose |
| --- | --- |
| Weekly team review | Inspect flow, rework, review queues, agent failures, and blockers. |
| Iteration retrospective | Identify learning, weak intent, quality gaps, and workflow improvements. |
| Monthly leadership review | Review balanced scorecard across speed, quality, cost, resilience, and learning. |
| Quarterly governance review | Adjust risk classes, approval policies, platform strategy, and scaling decisions. |

### F10.3 Team-Level versus Leadership-Level Views

| Level | Purpose | Appropriate use |
| --- | --- | --- |
| Team-level metrics | Diagnose and improve local workflow. | Retrospectives, experiments, coaching, validation improvement. |
| Leadership-level metrics | Make investment, staffing, governance, and platform decisions. | Portfolio review, scaling decisions, platform roadmap. |
| Governance-level metrics | Monitor risk and control. | Approval design, audit readiness, compliance, policy adaptation. |

Do not use team diagnostic metrics for simplistic cross-team ranking.

## F11. Anti-Patterns

The following metrics or behaviors should be avoided as success indicators.

| Anti-pattern | Why it is harmful |
| --- | --- |
| Percentage of AI-generated code as a success metric | Measures source of code, not value, quality, or maintainability. |
| Prompts per developer | Encourages activity instead of outcomes. |
| Agent tasks launched | Measures usage, not successful delivery. |
| Pull requests opened | Agents can flood the review system with low-quality work. |
| Review speed alone | Encourages shallow review and rubber-stamping. |
| Autonomous completion rate without risk segmentation | Makes unsafe autonomy look like progress. |
| Individual AI productivity ranking | Encourages gaming, fear, underreporting, and poor collaboration. |
| Cost reduction without rework and governance cost | Produces fake savings. |

## F12. Recommended Dashboard Structure

Executive Balanced Scorecard

| Dimension | Metric | View |
| --- | --- | --- |
| Speed | Lead time from intent to V2 | Median, 85th percentile, by work type |
| Quality | Change failure and rework burden | By work type, risk class, severity |
| Cost | Cost per V2 validated change | P2 monthly; P3 quarterly audit |
| Resilience | Sustainable supervision load | By reviewer group and risk class |
| Learning | Prompt / intent quality improvement | Monthly sampled assessment |
| Governance | Approval latency by risk class | R1–R4 separately |
| Agent effectiveness | Agent rework rate | WT1–WT6 and R1–R4 |
| Human capability | Technical understanding retention | Quarterly sample |
| Context health | Context freshness score | Critical systems and sources |

## F13. Final Guidance

This version of the framework is intentionally stricter than the first version.

The main improvements are:

- Validation levels prevent ambiguity around “done” and “validated.”

- Work types prevent unfair or misleading comparisons.

- Risk classes prevent unsafe generalization of agent autonomy.

- Productivity boundaries prevent hidden cost shifting.

- A compact scorecard prevents metric overload.

- Diagnostic families keep detail available without overwhelming daily management.

- Interpretation rules turn metrics into decisions.

- Data practicality levels keep the framework implementable.

- Anti-patterns reduce the risk of weaponized or misleading metrics.

The most important design rule is:

Never evaluate agentic SDLC using aggregate AI activity metrics. Evaluate it by segmented, validated, risk-aware evidence of value, quality, cost, resilience, and learning.

This makes the framework practical enough for leadership decisions and precise enough for teams and agile practitioners to use in real improvement work.